## Slide 1: Sprint#2 Retrospective
Group 16

## Slide 2: Sprint 2 Objectives
Leaderboard
Posting to Database
Retrieving from Database
Finish Gameplay
Add Scoring
Add Sounds

## Slide 3: What has been done?
Posting to Database and Retrieving from Database
  Scores
  Users
  Levels
Leaderboard page
Main gameplay
  Tracking path
  Validating path
  Travel through path

## Slide 4: What hasn’t been done?
Tracking page
Mobile friendliness

## Slide 5: What went well/ Problems encounterd
Improved breaking down tasks

## Slide 6: Improvements
GITHUB!!!!

## Slide 7: Sprint 3 Backlog – Aesthetics Overhaul
Mobile Friendly Website
Simplify UI
Improve Visuals
Add more sounds
Add more levels
Add more courses

## Slide 8: Demo

## Slide 9
Questions?